# EXPERIMENT: Jira Agile Project Management

## AIM

To create and manage a Scrum-based software development project using Jira by creating epics, user stories, tasks, sprints, issue dependencies, and an active project board.

## THEORY

Jira is an Agile project management tool used to plan, track, and manage software development activities. In the Scrum methodology, a project can be organized into different levels such as Roadmap, Epics, User Stories, and Tasks/Sub-tasks.

An Epic represents a large project initiative, while User Stories describe functional requirements that provide customer value. Tasks represent specific activities required to complete the work.

Jira also provides a Backlog for managing issues and a Sprint for selecting a set of tasks to be completed within a specific time period. Issues can be linked to show dependencies between tasks. The active sprint is managed using a board with columns such as To Do, In Progress, Review, and Done.

## PROCEDURE

### 1. Create Jira Account

- Open Jira and select Get Jira for free.

- Register using an email address and verify the account.

- Enter the required account details.

- Select Software Development as the work type.

- Select Scrum as the methodology.

### 2. Create Project

- Create a new Scrum project.

- Enter the project name as Sheify Website Development.

- Open the created project.

### 3. Add Team Members

- Open the Team/People section.

- Enter the email addresses of collaborators.

- Set the required permissions.

- Click Add people.

### 4. Create Epics

Create the following two epics:

- Improve Customer Service

- Increase Product Page Conversions

### Create Issues

| Issue Type | Summary | Parent Epic |
| --- | --- | --- |
| Story | Provide live chat as a feature | Improve Customer Service |
| Task | Add WhatsApp chat to our website | Improve Customer Service |
| Task | Add Facebook messenger chat to our website | Improve Customer Service |
| Story | Create a video based knowledge base | Improve Customer Service |
| Story | Create a review based system for collecting reviews | Increase Product Page Conversions |

### 6. Create Issue Dependencies

The Provide live chat as a feature story is dependent on the completion of the WhatsApp and Facebook Messenger tasks.

Use the Link issue option and select is blocked by to establish these dependencies.

### 7. Configure Sprint

- Open the Backlog.

- Select Scrum Sprint 1.

- Edit the sprint.

- Set the sprint dates from June 03 to July 01.

- Set the sprint goal as:
“Improving our customers experience on our website.”

- Move the following issues into the sprint:

  - Provide live chat as a feature

  - Add WhatsApp chat to our website

  - Add Facebook messenger chat to our website

### 8. Start Sprint

- Click Start Sprint.

- Confirm the sprint.

- The sprint will open as an Active Board.

### 9. Add Review Column

- Open the active sprint board.

- Add a new column named Review.

- Place it between In Progress and Done.

The final workflow becomes:

To Do → In Progress → Review → Done

### 10. View Project Information

The project can also be viewed using:

- Timeline View – displays epics, tasks, dates, and dependencies.

- List View – provides a spreadsheet-style view of issues.

- Dashboards – provide project tracking and reporting.

## RESULT

The Sheify Website Development Scrum project was successfully created in Jira. Epics, stories, tasks, issue dependencies, and a sprint were configured successfully. The sprint was started and a custom Review column was added to the active board.

## CONCLUSION

Thus, Jira was successfully used for Agile Scrum project management, including project planning, backlog management, sprint planning, issue tracking, dependency management, and progress monitoring.